## Slide 1: Task-patch
Insu Yun

## Slide 2: Timeline
04.07: Linux Exemplar Release
04.15: Jenkins Exemplar Release (+ Sandbox)
05.15: Exemplar #3 Release
06.15: Final Exemplar Release
07.15: CRS Submission
D-95

## Slide 3: Changes after rule release
Git-based: Can use a bug introducing commit for localization
No linting!
Accuracy score: Bug finding could be validated but not for patching (because of no feedback)
Hidden information: The AIxCC Organizers will not release all CP bases before the competition, and the AIxCC Organizers will not support or triage competitors’ use of custom tooling and scripts.

## Slide 4: Our goal
Our solution should be working robustly
  Working: This is not research  Use practically proven to be effective solutions
  Robustly: Our system should not be failed due to our wrong assumptions (i.e., no single point of failure)

## Slide 5: For working
Implement the existing solutions
  Function-level patching (From ZeroShot)
  Statement-level patching (From Google)
  Diff-based patching (From Github)
2. Make end-to-end solution as fast as we can
  - 06.10. as our deadline

## Slide 6: For robustness
Multi-layered approach
  If we have an input from untrusted source (i.e., challenge projects), we use multiple ways to do the same thing
  E.g., C function identification
    Currently, we use clang to find a function
    But we will have multiple ways for that like clang -> grammar-based -> token-based -> LLM-based
Put LLM as a last resort in every approach
So our system should work even with unexpected situations

## Slide 7: Plan
P1: Merge with existing infrastructure
  (DONE) Use LiteLLM
  (WIP) Integrate with cp-linux
  (TODO) Integrate with cp-Jenkins
P2: Finish to implement our patch mechanisms
  (DONE) Google + Zeroshot approach
  (WIP) Implement Github approach
P3: Multi-layered approach
  (WIP) For C
  (TODO) For Java

## Slide 8: For more advanced approaches
Working with Brendan + Sangdon
  Brendan: Gathering run-time information
  Sangdon: Fine-tuning model